TABLE OF CONTENTS

| S. No. | Section / Chapter | Page No. |
| --- | --- | --- |
| 1 | PROJECT BRIEF / PROJECT CHARTER | 1 |
| - 1.1 | Project Overview | 1 |
| - 1.2 | Problem Statement | 2 |
| - 1.3 | Project Objectives | 3 |
| - 1.4 | Target Audience | 4 |
| - 1.5 | Business Need | 5 |
| - 1.6 | Project Scope | 6 |
| - 1.7 | Data Sources |  |
| - 1.8 | Project Deliverables | 7 |
| 2 | REQUIREMENTS | 14 |
| - 2.1 | Functional Requirements | 14 |
| - 2.2 | Non-Functional Requirements | 16 |
| - 2.3 | User Requirements | 18 |
| 3 | RESEARCH | 20 |
| - 3.1 | User Research | 20 |
| - 3.2 | Competitor Research | 23 |
| - 3.3 | Market / Data Analysis | 26 |
| 4 | PROJECT PLAN | 29 |
| - 4.1 | Project Tasks | 29 |
| - 4.2 | Project Timeline | 31 |
| - 4.3 | Project Milestones | 33 |
| - 4.4 | Roles & Responsibilities | 34 |
| 5 | FINAL DOCUMENTATION | 36 |
| - 5.1 | Final Solution Overview | 36 |
| - 5.2 | Implementation Details | 38 |
| - 5.3 | Testing / Validation | 41 |
| - 5.4 | Results | 43 |
| 5.5 | Final Outcomes | 45 |
| 6 | CONCLUSION | 47 |
| 6.1 | Summary | 47 |
| 6.2 | Key Learnings | 48 |
| 6.3 | Future Improvements | 49 |
| 7 | APPENDICES | 51 |
| 7.1 | Supporting Data | 51 |
| 7.2 | References | 53 |
| 7.3 | Additional Documents | 54 |

PROJECT BRIEF / PROJECT CHARTER

- Project Overview

This project is an interactive, story-driven data visualization dashboard designed to highlight global climate and sustainability trends. It integrates authoritative datasets from NOAA, NASA, and the World Bank to present insights on temperature anomalies, CO₂ emissions, renewable energy adoption, and socio-economic indicators.

The dashboard demonstrates advanced visualization skills — including interactive filtering, geospatial mapping, time-series analysis, and storytelling techniques — while adhering to accessibility best practices. Targeted at employers in clean energy, government, finance (ESG), and technology sectors, the project showcases the ability to transform complex climate and economic data into clear, actionable insights

- Problem Statement

Climate change, pollution, and biodiversity loss represent a “triple planetary crisis” impacting global economies, health, and sustainability. Despite abundant climate and socio-economic data, stakeholders struggle to interpret and communicate these insights effectively. There is a need for clear, interactive, and story-driven visualizations that make complex data accessible and actionable

- Project Objectives

The Global Climate & Sustainability Dashboard will integrate NASA GISTEMP (temperature), NASA POWER (precipitation), NOAA atmospheric CO₂, and World Bank WDI indicators (CO₂ emissions, renewable energy) into a unified, interactive platform. The objective is to answer critical business questions around climate risk, sustainability, and energy transition by enabling stakeholders to:

- Track long-term global warming trends and precipitation shifts that affect agriculture, infrastructure, and disaster preparedness.

- Analyse the relationship between rising atmospheric CO₂ and national emission patterns to assess compliance with climate targets.

- Benchmark renewable energy adoption across countries to guide investment, ESG reporting, and policy decisions.

By combining environmental and socio-economic data, the dashboard provides actionable insights for governments, NGOs, financial institutions, and energy companies to evaluate risks, measure progress toward sustainability goals, and make data-driven decisions in response to the climate crisis.

- Target Audience

- Employers in clean energy, government agencies (EPA, UN, DOE), NGOs, financial institutions (ESG analysis), and tech firms.

- Roles such as Data Scientist, Data Analyst, Business Intelligence Developer, ESG Analyst who value actionable insights and strong visualization skills

- Project Scope

  Data Sources: NOAA Climate Data Online, NASA Earth Observations, World Bank WDI.

  Deliverables: Interactive dashboard, static infographics, storyboard mockups, README/documentation, presentation deck.

  Tech Stack: Python (Pandas, Plotly Dash), Power BI,   Matplotlib ,Seaborn .

  Timeline:

- Data acquisition & cleaning (1–2 weeks)

- Storyboarding & design (1 week)

- Dashboard development (2–3 weeks)

- Refinement & accessibility (1–2 weeks)

- Documentation & presentation (1 week)

- Data Sources

- NASA GISTEMP v4 — Global Temperature Anomalies

- URL: GLB.Ts+dSST.csv

- Description: Annual global mean surface temperature anomalies (land + ocean) from 1880 to present.

- Update Frequency: Monthly/Yearly.

- Format: CSV.

- World Bank WDI — Precipitation (Annual)

- API Endpoint: url = (

- "https://api.worldbank.org/v2/country/all/"

- "indicator/AG.LND.PRCP.MM"

- "?format=json"

- "&per_page=20000")

- Description: annual average precipitation (mm/year) for all countries for agricultural applications.

- Update Frequency: Annual.

- Format: JSON (API).

- NOAA — Atmospheric CO₂ (Station-Level)

- Example URL (Mauna Loa, Hawaii): co2_mm_mlo.csv

- Other Stations: Replace mlo with brw (Barrow), smo (American Samoa), spo (South Pole).

- Daily Data: Replace co2_mm_ with co2_daily_.

- Description: Monthly or daily mean atmospheric CO₂ concentrations measured at NOAA GML observatories.

- Format: CSV.

- World Bank WDI — CO₂ Emissions

- API Endpoint: https://api.worldbank.org/v2/country/{country_code}/indicator/{indicator}?date={start}:{end}&format=json&per_page=500

- Description: Country-level CO₂ emissions indicators (e.g., metric tons per capita, total emissions).

- Update Frequency: Annual.

- Format: JSON (API).

- World Bank WDI — Renewable Energy Consumption

- API Endpoint: https://api.worldbank.org/v2/country/{country_code}/indicator/EG.FEC.RNEW.ZS?date={start}:{end}&format=json&per_page=500

- Description: Share of renewable energy in total final energy consumption (%).

- Update Frequency: Annual.

- Format: JSON (API).

- Project Deliverables

  Interactive Dashboard (Core Deliverable)

- A web-based dashboard integrating NASA GISTEMP (temperature), NASA POWER (precipitation), NOAA CO₂, and World Bank WDI (emissions & renewable energy).

- Features: dynamic filters (country, year, metric), geospatial maps, time-series charts, and comparative views.

- Purpose: enable stakeholders to explore climate risks, emission trends, and renewable adoption interactively.

  Analytical Reports & Infographics

- Static visuals summarizing key insights (e.g., annual temperature anomalies, precipitation shifts, CO₂ growth vs GDP, renewable energy penetration).

- Designed for presentations, ESG reports, and quick decision-making.

  Storyboards & Mockups

- Narrative flow diagrams showing how users interact with the dashboard.

- Wireframes of layout and storytelling sequence (intro → climate risk → emissions → renewable adoption).

  Documentation (README + Methodology)

- Clear explanation of data sources, preprocessing steps, and visualization logic.

- Includes instructions for replicating or extending the dashboard.

  Presentation Deck

- Polished slides highlighting objectives, methodology, visuals, and insights.

- Tailored for interviews, portfolio showcases, or stakeholder demos.

  Impact Metrics (Optional Add-On)

- Track engagement (views, interactions) if hosted online.

- Showcase project reach and relevance in your portfolio (e.g., GitHub stars, LinkedIn shares).

REQUIREMENTS

- Functional Requirements

  Data Integration: Connect dynamically to NASA GISTEMP (temperature), NASA POWER (precipitation), NOAA CO₂, and World Bank WDI datasets.

  Data Processing: Clean, transform, and standardize datasets for consistency (units, formats, time ranges).

  Visualization: Provide interactive charts (time-series, maps, radial spirals, Sankey diagrams) with filters for country, year, and metric.

  Interactivity: Enable drill-down, tooltips, and comparative views across regions and metrics.

  Accessibility: Include alt-text, colorblind-friendly palettes, and clear labels.

  Export/Sharing: Allow users to download visuals or share dashboards (PDF, image, or link).

- Non-Functional Requirements

  Performance: Dashboard should load within 3–5 seconds and handle large datasets efficiently.

  Scalability: Support additional datasets (e.g., sea-level rise, biodiversity indicators) without major redesign.

  Reliability: Ensure data refreshes automatically from APIs with minimal downtime.

  Usability: Intuitive navigation, responsive design for desktop and mobile.

  Security: Protect API keys and user data; comply with open-data licensing.

  Maintainability: Codebase documented and version-controlled (GitHub).

- User Requirements

  Policy Makers / NGOs: Need clear insights into climate risks and sustainability progress for decision-making.

  Financial Institutions (ESG Analysts): Require emissions vs GDP and renewable adoption metrics for compliance and investment strategies.

  Energy Companies: Want to benchmark renewable energy penetration and assess climate impact.

  Data Scientists / Analysts: Expect advanced visualization techniques and reproducible workflows for analysis.

  General Public / Educators: Desire accessible, story-driven visuals to understand climate change impacts.

RESEARCH

- User Research

  Policy Makers & NGOs: Need clear, evidence-based insights on climate risks and sustainability progress to guide policy and resource allocation.

  Financial Institutions (ESG Analysts): Require emissions vs GDP and renewable adoption metrics to evaluate compliance with Paris Agreement and inform investment strategies.

  Energy Companies: Want benchmarking of renewable energy penetration and climate impact to shape business strategy.

  Educators & Public: Desire accessible, story-driven visuals to raise awareness and support climate literacy.

- Competitor Research

  Tableau & Power BI Dashboards: Widely used for ESG and sustainability reporting but often limited to static corporate datasets.

  Climate Data Portals (e.g., NOAA Climate Data Online, NASA NEO): Provide raw data and basic charts but lack integrated storytelling and cross-dataset analysis.

  Commercial ESG Platforms (e.g., MSCI ESG Manager, Sustainalytics): Offer proprietary dashboards but focus on financial compliance rather than open, exploratory visualization.

  Gap Identified: Few solutions combine open global datasets with interactive, narrative-driven dashboards that are both technically advanced and publicly accessible.

- Market / Data Analysis

  Market Demand: Data visualization roles have grown by 130% in five years, with ESG and sustainability analytics among the fastest-rising domains.

  Business Need: Climate change and pollution cost ~6.1% of global GDP; organizations require tools to quantify risks and track sustainability progress.

  Data Availability:

- NASA GISTEMP v4: Long-term global temperature anomalies.

- NASA POWER: Precipitation data for agriculture and infrastructure risk.

- NOAA CO₂: Atmospheric CO₂ concentrations for climate monitoring.

- World Bank WDI: Country-level CO₂ emissions and renewable energy adoption for economic context.

  Opportunity: By integrating these datasets, the dashboard provides actionable insights across climate science, economics, and sustainability — filling a gap between raw data portals and corporate ESG tools.

PROJECT PLAN

- Project Tasks

- Project Setup and Governance

  - Create repository, branch strategy, issue tracker, and project board.

  - Define coding standards, data access credentials handling, and license.

  - Prepare stakeholder contact list and weekly meeting cadence.

- Data Acquisition

  - Fetch NASA GISTEMP CSV and validate schema.

  - Query NASA POWER API for representative locations and build parameterized request templates.

  - Download NOAA station CO₂ CSVs and confirm station metadata.

  - Implement World Bank API wrappers for CO₂ emissions and renewable energy indicators.

  - Log data provenance and update schedules.

- Data Engineering and Storage

  - Standardize time formats, units, and country identifiers.

  - Implement ETL scripts to ingest raw files into a project data folder or cloud storage.

  - Create cleaned, versioned datasets (parquet/CSV) and a data catalog describing fields.

  - Add automated data validation checks (row counts, null thresholds, range checks).

- Exploratory Data Analysis

  - Produce summary statistics and visual EDA for each dataset.

  - Identify gaps, missing years, and outliers; document remediation steps.

  - Create derived variables (e.g., emissions per capita, rolling averages, anomaly baselines).

- Design and Storyboarding

  - Draft user journeys and wireframes for the dashboard home, map view, time-series view, and comparison panels.

  - Define key metrics and default views that answer business questions.

  - Select color palettes, fonts, and accessibility checks.

- Prototype Visualizations

  - Build static prototypes for core charts: global temperature trend, precipitation anomaly map, CO₂ trend overlay, emissions vs GDP, renewable adoption map.

  - Validate prototypes with sample users or peers and iterate.

- Dashboard Development

  - Implement backend data APIs or data connectors.

  - Build interactive components: map, time slider, multi-select filters, tooltips, and export buttons.

  - Implement linked interactions (click map → update time-series).

  - Add annotations, narrative text, and default story panels.

- Testing and Quality Assurance

  - Functional testing of filters, data refresh, and exports.

  - Performance testing for load times and large queries.

  - Accessibility testing for color contrast, keyboard navigation, and alt text.

  - Cross-browser and mobile responsiveness checks.

- Deployment and Hosting

  - Choose hosting (e.g., Plotly Dash on cloud VM, Dash Enterprise, Netlify + static assets, or Tableau/Power BI service).

  - Configure CI/CD to deploy on merge to main.

  - Set up monitoring and automated data refresh jobs.

- Documentation and Packaging

  - Write README, data dictionary, methodology, and reproducibility steps.

  - Prepare slide deck, one-page summary infographic, and code comments.

  - Create a short tutorial or walkthrough video (optional).

- Launch and Feedback

  - Publish dashboard and announce to target audiences.

  - Collect usage metrics and qualitative feedback.

  - Prioritize and schedule post-launch improvements.

- Project Close and Handover

  - Finalize documentation, archive raw data, and hand over credentials.

  - Produce a lessons-learned report and roadmap for future extensions.

- Project Timeline

| Phase | Duration | Week Range | Key Deliverables |
| --- | --- | --- | --- |
| Project Setup | 1 week | Week 1 | Repo, governance, kickoff |
| Data Acquisition & Engineering | 2 weeks | Weeks 2–3 | Ingested raw + cleaned datasets |
| Exploratory Data Analysis | 1 week | Week 4 | EDA notebook, data catalog |
| Design & Storyboarding | 1 week | Week 5 | Wireframes, user journeys |
| Prototype Visualizations | 1 week | Week 6 | Static prototypes |
| Dashboard Development Sprint 1 | 2 weeks | Weeks 7–8 | Core interactive views |
| Dashboard Development Sprint 2 | 1 week | Week 9 | Advanced interactions, exports |
| Testing and QA | 1 week | Week 10 | Test reports, accessibility fixes |
| Deployment and Launch | 1 week | Week 11 | Live dashboard, CI/CD |
| Documentation and Handover | 1 week | Week 12 | README, deck, handover pack |

(to be delete)

- NASA GISTEMP — Temperature :    " https://data.giss.nasa.gov/gistemp/tabledata_v4/GLB.Ts+dSST.csv "

- NASA POWER — Precipitation : https://power.larc.nasa.gov/api/temporal/daily/point?start=19810101&end=20251230&latitude=20.593684&longitude=79&community=ag&parameters=PRECTOTCORR&format=json&header=true  (daily data)

- NOAA — Atmospheric CO₂ : (NOAA Mauna Loa monthly mean CO₂ dataset)

url = To get station-level CO₂ data from NOAA, use the GML URLs like https://gml.noaa.gov/webdata/ccgg/trends/co2/co2_mm_mlo.csv for Mauna Loa,

swapping the station code (mlo, brw, smo, spo) for others. Switch to daily data by replacing co2_mm_ with co2_daily_ in the URL.

- World Bank WDI — CO₂ emissions

url = https://api.worldbank.org/v2/country/{country_code}/indicator/{indicator}?date={start}:{end}&format=json&per_page=500"

- World Bank WDI — Renewable energy

url =                       f"https://api.worldbank.org/v2/country/{country_code}/indicator/EG.FEC.RNEW.ZS?date={start}:{end}&format=json&per_page=500"